PLANNING – CORE COMPETENCIES

April 2024 Relaunch

PLANNING CORE COMPETENCIES  2024

The Planning competencies are split into core and specialist competencies. 

OPTIMUM STANDARDS

Each of the activities under the competencies must be signed-off to a specific standard, indicated by one of the letters A, K, E or B. The definitions of these are given blow.

| A | Appreciation | A general awareness of the activity is required. This could be acquired by reading a magazine article or attending a CPD event. |
| --- | --- | --- |
| K | Knowledge | This standard requires a more detailed level of knowledge understanding of the activity. This could be acquired by undertaking a training course or other type of study but not necessarily put into practice e.g. a subject area on a degree course. |
| E | Experience | To reach this standard the activity must have been performed independently or under supervision. This may be achieved by undertaking the activity in a work context over a period of time. Experience of the activity or subject should follow on and be additional to appreciation and knowledge in that subject area. |
| B | Ability | To be able, without supervision, to perform relevant functions and be able to supervise other less experienced staff. This may be evidenced by the undertaking of management roles or experience gained over time. |

Technical Member level  - the applicant must achieve a minimum average standard K across all core and specialism activities. In addition, a minimum of 5 activities must be assessed at level E, and up to 5 activities may be assessed at level A. There are no restrictions within this as to the particular choice of activities.

Member level  – the optimum standard is given against each activity statement.

| CM Core 1 Planning | Competency |  | Financial and commercial processes in civil engineering |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | E | Management of budgets for civil engineering works. Cost forecasting, management and control processes including the use of contract programmes. |  |  |  |  |
| B | K | E | Forecasts value / budget / cost comparisons and cash flow. |  |  |  |  |
| C | K | E | Value engineering techniques and their importance in achieving cost effective and safe design, construction and maintenance solutions. |  |  |  |  |
| D | E | B | Management of processes, procedures, and tools to enable the monitoring and management of key commercial drivers e.g. change, cost, risk, certification etc. including a facility to check and audit. |  |  |  |  |
| E | E | B | Management of change and risk management for civil engineering works. |  |  |  |  |

| CM Core 2 Planning | Competency |  | Commercial management and contract administration on civil engineering projects |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | E | Supply chain procurement including selection of appropriate forms of contract and defined programme deliverables. |  |  |  |  |
| B | K | E | Administration of contracts and / or subcontracts including payment mechanisms and resolution of contentious issues, final accounts agreement and management. |  |  |  |  |
| C | A | K | The principles of insurance and liability. The common types of insurance available for usage on civil engineering projects, including professional indemnity insurance and warranties. |  |  |  |  |
| D | K | E | Identification, recording, notification and negotiation of change in accordance with the contract. Evaluation of change through analysis of rates or compensation methods, and agreement of the effects of change. |  |  |  |  |
| E | K | E | Legislation and its applicability to civil engineering works (e.g. Working Rule Agreement / CDM / Environmental / HGCRA). |  |  |  |  |

| CM Core 3 Planning | Competency |  | Contract structure, documentation and the bid process in civil engineering |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | E | Standard forms of contract, contract selection, how they deal with key provisions including the rights and obligations of the Parties. |  |  |  |  |
| B | E | B | Determination of the scope of the work through interpretation of the contract documents – contract provisions, specifications, drawing, schedules, technical etc. |  |  |  |  |
| C | K | E | The purposes of and differences between Preambles, Pricing Schedules, Bills of Quantities, Activity Schedules and Schedules of Rates. |  |  |  |  |
| D | K | E | Risk and opportunities identification, analysis and management. |  |  |  |  |
| E | K | E | The preparation and interpretation of estimates and tender submissions. |  |  |  |  |

| CM Core 4 Planning | Competency |  | The principles of contract law and their application within the context of civil engineering |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | A | K | Contract and other civil law principles applicable to the jurisdiction. |  |  |  |  |
| B | A | K | Statute law relevant to civil engineering works. |  |  |  |  |
| C | A | K | Advice on contractual matters and formulating contractual correspondence. |  |  |  |  |
| D | K | E | Dispute avoidance and resolution – processes available and procedures that apply. |  |  |  |  |

| CM Core 5 Planning | Competency |  | Planning and programming in the management of civil engineering works |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | E | B | Various types of contractual programmes used in civil engineering and their presentation to various project stake holders. |  |  |  |  |
| B | E | B | Use of robust project planning techniques for work delivery, managed and shared using programmes, for structured work sequence validation and progress verification. |  |  |  |  |
| C | E | B | Use of programmes for analysis and demonstration of change and disruption and mitigation for progress recovery / entitlement to extensions of time. |  |  |  |  |
| D | K | B | Use of programmes by project teams to deliver to budget with informed risk based decision making. |  |  |  |  |
| E | E | B | Use of process and procedures for capturing progress of the works and incorporation of data into the programme. |  |  |  |  |

| CM Core 6 Planning | Competency |  | Techniques and technologies employed in civil engineering works |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Optimum |  | Activity Detail | Date of Assessment |  |  |  |
|  | Technical | Member |  | A | K | E | B |
| A | K | E | Research of new techniques and technologies, their impact on sustainability, safe working practices with particular emphasis on stakeholder engagement. |  |  |  |  |
| B | E | B | Capture of resource levelling of labour, plant, equipment, materials and sub-contractors allocated in short term look ahead programmes and their reconciliation to that planned. |  |  |  |  |
| C | A | A | Building Information Modelling (BIM), including the implementation of information sharing with management tools and systems. |  |  |  |  |